**COMP208 – Group 40 - Meeting Minute 09**

*Held in the Discord Voice Chat at 10:00 on 01/04/2020.*

|  |  |  |
| --- | --- | --- |
| **Members Present:** | | |
| LJ | Lloyd Jones | Chair / Secretary |
| DP | Daniel Ponturo |  |
| LS | Lachlan Smith |  |
| JC | Jordan Clewlow |  |
| TB | Tyler Bunsie |  |

|  |  |
| --- | --- |
| **Points Raised:** | |
| 1. **Review: Work Done in the Previous Week**   The group looked at all of the work completed by individual members, starting with the ***GUI Screens*** done by Tyler, Jordan and Lachlan.  Most of the pages were completed and had enough visual elements to allow for the implementation to be done, though it was decided a task later on would be to update the look and feel of the interface.  From this, we decided that a task for next week would involve the combination of the different pages by implementing navigation to allow for the full implementation of all necessary features.  Daniel went through the ***offline version of the database***, which was created using SQLite in Eclipse. The structure of the database was solid, though it was noted that it needed to be ported to IntelliJ as all other development was done there.  Lloyd went through the ***online version of the database***, which used a MySQL server created using Amazon RDS (Relational Database Services). It appeared to be sufficient in terms of the needed fields as provided by Daniel, though there were some issues with other people connecting to it.  Bobby was not at the meeting, so we could not check his progress on the ***account classes***, though we aim to have an update by the end of the day.   1. **Planning: Work to Do in the Following Week**   In terms of the ***user interface*** and ***basic functionality*** of the application, the following was decided:   * ***Tyler*** and ***Lachlan*** will finish off some of the stuff for their GUI screens and send the contents to *Jordan* by **the end of Thursday**. * ***Jordan*** will combine all of the GUI screens whilst adding navigation to them, so each screen can be accessed by **the end of Friday**. * Following this, the three will add some basic ***offline functionality*** for the ***classruums*** and ***foruums*** by **the end of Tuesday**.   In terms of the ***offline and online databases***, the following tasks were decided upon:   * ***Daniel*** and ***Lloyd*** will add functionality to the ***resources***, each attempting to add integration to the offline and online databases respectively, to be done **by the end of Tuesday.**   In terms of the ***accounts and users***, the following tasks were deemed as necessary:   * ***Bobby*** would expand upon his created account classes to add functionality to the sign up and log in pages, as well as storing passwords in the correct hashed format, **by the end of Tuesday**. |  |