**COMP208 – Group 40 - Meeting Minute 11**

*Held in the Discord Voice Chat at 10:00 on 15/04/2020.*

|  |  |  |
| --- | --- | --- |
| **Members Present:** | | |
| LJ | Lloyd Jones | Chair / Secretary |
| DP | Daniel Ponturo |  |
| BC | Bobby Chase Davies |  |
| JC | Jordan Clewlow |  |
| TB | Tyler Bunsie |  |

|  |  |
| --- | --- |
| **Points Raised:** | |
| 1. **Review: Work Done in the Previous Week**   Lloyd had completed the downloading of all online database resources to the offline database upon login, though the upload feature had not been fully completed as it had some reliance of the accounts.  Daniel fully implemented the functionality for the Flashcard, Dictionary and Note pages of the GUI, so they now allow for viewing/adding/editing/deleting from the local database.  Tyler fully implemented the functionality for the accounts, slowing for signing up and logging in. The only missing feature is the password recovery system.  Lachlan and Jordan both got started on the classruum and foruum implementation, though they ran into some issues with the database connectivity.   1. **Planning: Work to Do in the Following Week**   As with last week, we came up with a checklist of tasks to be completed, and included the android version and general cleanup of the program as we thought we would need to last week.  Alongside this, we went over what each team member thought we needed to do, before assigning them to various members based on previous experience in certain areas and the importance of each task.  The screenshot below is a consolidated version of the notes made in the meeting, showing the tasks each person will undertake: |  |