**COMP208 – Group 40 - Meeting Minute12**

*Held in the Discord Voice Chat at 10:00 on 22/04/2020.*

|  |  |  |
| --- | --- | --- |
| **Members Present:** | | |
| LJ | Lloyd Jones | Chair / Secretary |
| DP | Daniel Ponturo |  |
| BC | Bobby Chase-Davies |  |
| LS | Lachlan Smith |  |
| JC | Jordan Clewlow |  |
| TB | Tyler Bunsie |  |

|  |  |
| --- | --- |
| **Points Raised:** | |
| 1. **Review: Work Done in the Previous Week**   Most of the development tasks had been completed, though there were a number of issues present that made it difficult to proceed with the demo documentation.  Quite a few sections were newly completed and had insufficient comments, high memory requirements or did not easily provide their intended function.  Additionally, all screens were developed in 600 x 400 resolution since the beginning, though the ability to scale them was never added (and was too complex this close to the deadline), so it was decided that the program would be recreated in 1280 x 720 resolution, to at least make it visually appealing on modern monitors.   1. **Planning: Work to Do in the Following Week**   The initial plan was for Lloyd and Daniel to complete the demo documentation, edit the video and package the program for distribution on the Wednesday and Thursday.  However, because of the issues mentioned in the last section, the following was decided instead (to be completed within 24 hours):   * ***Lloyd***   + Edit the Video / Package Application / Upgrade Program Resolution * ***Daniel***   + Create Windows User Manual / Create Android User Manual * ***Lachlan***   + Make Comments display the User Who Posted Them Correctly * ***Tyler***   + Fix Sign Up Page Not Taking Users to the App When Signed Up * ***Jordan***   + Make it So Educators Can Join the Classes They Create |  |